January 24

All in attendance

Discussed potential projects. Decided upon APNG builder. Worked on the high-level design, interaction beween modules, and project proposal.

January 31

All in attendance.

Delegated PROBE estimates by module. Brett aggregated data for PROBE table by weighing past individual projects.

February 7

All in attendance.

Discussed progress report progress.

February 14

All in attendance.

Began revising design. Printed

February 16

All in attendance.

Brett brought it to our attention that we are supposed to be recording our agenda in the meeting log.

Discussed whether we should break up file IO so we don’t have everything in memory.

All agreed to meet on Thursday at 4:00pm, except Colby.