Modularity
- Modular ACL2 enables logical code partitions
- Each module was...
  - Split into interface / module / test files
  - Delegated to interested team members
  - Reviewed (and often coded) as a team

---
Module Delegation
- Interest and volunteering drove development
- Enabled research to only be required on a need to know basis
- Allowed team members to specialize on their own modules
- But there was also team coding...

---
Team Coding
- The process
  - Each session we met and discussed who wanted to hook their laptop up to TV
  - We loaded code with which team members were having trouble
  - As a team, we mentally stepped through segments of code to see where logic was off
- Pair programming++
- Team coding made it almost fun to work through the mundane and efficient to debug difficult errors

---
Specific Issues
- PNGs...
  - Data structures were huge
  - Computation of error correcting codes is complicated
  - Deflate compression / decompression even more so (so we found a way to not implement it at the current level of functionality)
- ACL2 made computation very slow at times...

---
PNGs and CRC32
- Calculating CRC32 in ACL2 is slow for big datasets
- PNGs are big datasets
- Your drawn logical conclusions are probably correct
- Solutions:
  - Had to unroll some loops
  - Remove precomputed tables altogether
    - Even AVL trees were too slow
  - Minimize number of iterations and additions